MERIDIAN COLLECTIVE

CRM and Portal Rebuild Plan

A practical information architecture, workflow, and implementation plan for the member portal, CRM, VA workdesk, deal review, SMS communication, and disposition system.

| Field | Detail |
| --- | --- |
| Prepared for | Meridian Collective |
| Purpose | Create one coherent operating system instead of disconnected portals |
| Core recommendation | Use one system with three clear modes: Member Portal, CRM, and VA Workdesk |
| Primary users | Members, VA/operator, acquisition reviewer, disposition owner |

Executive recommendation Meridian should stop treating the member portal, CRM, and VA portal as separate mini-apps. Build one connected operating system with clear modes, shared records, and role-specific views. The CRM should manage the business, the VA Workdesk should process leads, and the Member Portal should focus on approvals, votes, money, operations, and daily brief review.

# What The Research Says

The best practices across CRM, real estate lead management, pipeline design, and SMS compliance point to the same conclusion: the product needs a clean system of record, inspectable stages, a next-step rule for every lead, and role-based workspaces that are connected instead of isolated.

One system of record: leads, deals, texts, calls, notes, calculator results, votes, buyers, offers, and tasks should all connect to a shared opportunity record.

Every lead needs a next step: no lead should sit without an owner, status, next action, and due date.

Speed-to-lead matters: new seller replies and interested leads should surface immediately in the VA work queue.

Pipeline stages must reflect real business progress: each stage should have an objective rule for when a lead or deal belongs there.

Separate workflows should not become disconnected portals: member review, VA lead work, acquisitions, and disposition can have different views while sharing the same data.

SMS must be controlled: opt-out status, consent, sender identity, texting windows, and activity logs need to be enforced before sending.

# Recommended Product Structure

| Mode | Primary Job | Main Users | What Belongs Here |
| --- | --- | --- | --- |
| Member Portal | Review, approve, vote, fund, and monitor. | Members / owners | Deals needing review, votes, money, operations approvals, VA daily briefs, tasks, documents. |
| CRM | Operate the business and track every lead/deal. | Members, acquisition, disposition, VA with permissions | Command Center, Lead Inbox, Deal Pipeline, Deal Detail, Buyers, Disposition, Records, Tasks, Reports. |
| VA Workdesk | Work leads and seller communication. | VA / operator | Imported lists, seller replies, text/call actions, dispositions, deal brief drafts, end-of-shift brief. |

## Plain-English Navigation Rule

Do not trap the user CRM should always have a clear path back to the Member Portal. The Member Portal should always have a clear path into the CRM. The VA Workdesk should feel like a focused CRM workspace, not a separate disconnected product.

# Lead And Deal Lifecycle

Meridian needs one shared lifecycle so everyone knows where a record stands. The stage should describe the real next decision, not just where someone happened to click.

Imported List

New Lead

Attempting Contact

Contacted

Interested

Calculator Review

Deal Brief Draft

Submitted to Members

Member Vote

Offer Made

Under Contract

Disposition / Exit

Closed or Passed

## Required Fields At Every Stage

| Field | Why It Matters |
| --- | --- |
| Owner | Makes responsibility clear. |
| Status | Shows lifecycle stage. |
| Disposition | Explains the outcome or reason a lead is moving forward, pausing, or dying. |
| Last touch | Shows the most recent communication or action. |
| Next action | Prevents leads from going stale. |
| Due date | Creates a real work queue. |
| Source | Supports list performance reporting. |
| Communication history | Keeps texts/calls tied to the right lead or deal. |
| Deal packet link | Connects the original lead to calculator, vote, buyer, and offer work. |

# VA Workdesk Design

The VA should land directly in a Lead Inbox. The page should answer one question: what should I work next?

| Area | Purpose | Key Controls |
| --- | --- | --- |
| Left queue | Organize daily lead work by urgency. | New imported leads, seller replies, interested sellers, follow-ups due, bad numbers/DNC, deal brief drafts. |
| Center table | Show the active work queue. | Priority, owner/phone, county, acres, parcel, source, status, last touch, next action, action buttons. |
| Right panel | Work the selected lead without leaving the screen. | Text seller, log call, disposition, follow-up date, property facts, timeline, build packet, open file. |
| Bottom brief | Capture daily work for member review. | Auto-fill counts, pull SMS, top activities, blockers, notes to members, submit brief. |

# Member Portal Design

Members should not have to operate the VA queue. Their portal should focus on decisions and oversight.

Deals needing my vote

Packets waiting on review

Calculator summary and risk flags

VA summary and communication history

Attachments and diligence

Vote buttons and decision history

VA daily briefs and time approvals

Money, contributions, expenses, and capital calls

# Deal Detail: The Source Of Truth

The Deal Detail page should become the most important page in Meridian. It is the one connected file where the lead, deal, member review, buyer demand, disposition, and offers meet.

| Section | What It Should Show |
| --- | --- |
| Seller and property | Owner, phone, address, parcel, county, acreage, links, list source. |
| Calculator | Asking price, ARV/resale, recommended offer, max offer, spread, risk flags. |
| Communication | Texts, calls, notes, Sakari inbound/outbound events, opt-out status. |
| VA summary | What the VA found, open questions, follow-ups, and member notes. |
| Member vote packet | Vote prompt, votes, notes, decision status, approval history. |
| Buyer matches | Buy boxes, markets, max price, proof of funds status, relationship strength. |
| Disposition | Campaigns, buyer outreach, offers, target price, minimum acceptable sale. |
| Audit trail | Who changed what, when, and why. |

# SMS And Sakari Controls

Texting should be a CRM action with guardrails. Before Meridian sends a text, the system should run the following checks.

Lead has a valid phone number.

SMS opt-out status is not opted out.

The message is tied to a lead or deal record.

The sender identity is clear as Meridian.

The message is logged to the communication timeline.

STOP and opt-out messages immediately block future texting.

Bulk messages exclude opted-out, no-phone, duplicate, passed, converted, and recently texted leads.

Bulk sends require confirmation and create a campaign/activity log.

# Implementation Roadmap

| Phase | Goal | Deliverables |
| --- | --- | --- |
| 1. Navigation reset | Make the app understandable. | One app shell, clear mode switch, Member Portal <-> CRM exits, VA route clarity. |
| 2. Lead Inbox | Make VA work fast and obvious. | Queue categories, lead table, selected lead panel, texting, call log, disposition, daily brief. |
| 3. Deal Pipeline | Show acquisition progress. | Board/list stages, stage rules, next action enforcement, stale lead indicators. |
| 4. Deal Detail | Create one source of truth. | Calculator, votes, texts, notes, buyer matches, offers, files, audit trail. |
| 5. Member Portal | Focus members on decisions. | Votes, approvals, money, operations, VA briefs, tasks, documents. |
| 6. Reporting | Measure the business. | VA productivity, source performance, conversion, member bottlenecks, disposition outcomes. |

# Build Priorities

First, clean up navigation and app shell so the product stops feeling like disconnected portals.

Second, rebuild the VA Lead Inbox as the operational work surface.

Third, make Deal Detail the connected source of truth.

Fourth, rework Member Portal around approvals, votes, briefs, and money.

Fifth, add reporting after the workflows are clean.

# Decision Checklist

Can a member always get back to the Member Portal from CRM?

Can the VA send a text, log a call, pick a disposition, and set a follow-up from one selected lead panel?

Does every lead have an owner, status, next action, and due date?

Can members review a deal without opening the VA work queue?

Does the Deal Detail page show calculator, votes, communication, buyers, offers, and audit history together?

Does every SMS event write back to the lead/deal timeline?

# Sources Reviewed

| Source | Topic | URL |
| --- | --- | --- |
| HubSpot | Sales pipeline stages and CRM process design | https://blog.hubspot.com/sales/sales-pipeline-stages-visual-guide |
| HubSpot Knowledge Base | Pipeline setup and stage management | https://knowledge.hubspot.com/crm-deals/set-up-and-customize-your-deal-pipelines-and-deal-stages?p=2364 |
| Sun Life Tech | Real estate lead follow-up system | https://sunlifetech.com/guides/real-estate/lead-follow-up-system/ |
| Pathwaize | Real estate investor CRM blueprint | https://pathwaize.com/real-estate-investors-crm-blueprint/ |
| Bird | SMS compliance guide | https://bird.com/en/resources/guides/sms-compliance |
| OpenPhone | TCPA opt-in and opt-out requirements | https://www.openphone.com/blog/tcpa-opt-in/ |